- QUALITY ASSURANCE TEST PLAN

Tricentis Demo Web Shop

Release / System Test Plan – Web Storefront

| Document Control | Value |
| --- | --- |
| Document ID | DWS-QA-TP-001 |
| Version | 1.0 |
| Prepared By | QA Lead |
| Role Perspective | Senior QA Leadership / Test Management |
| Application Under Test | Tricentis Demo Web Shop |
| Application URL | https://demowebshop.tricentis.com |
| Document Date | 02 September 2026 |
| Test Level | System / Functional / Integration-oriented Web Testing |
| Status | Draft for Stakeholder Review |

# 1. Executive Summary

This Test Plan defines the quality strategy for the current storefront release of the Tricentis Demo Web Shop. The plan is intentionally aligned to the functions exposed by the application rather than to a generic e-commerce template. The current site exposes Register, Log in, Shopping Cart and Wishlist, product categories and subcategories, product search, product detail pages, customer-account functions, and a cart checkout flow containing Address, Shipping, Payment, Confirm and Complete stages.

The primary objective is to establish confidence that a customer can discover products, create and access an account, manage a cart and wishlist, and progress through checkout without unacceptable functional or data-integrity defects. Testing will emphasize business-critical customer journeys, validation rules, state transitions, boundary conditions, negative paths, cross-browser behavior, and regression of previously verified functionality.

# 2. Release Scope

## 2.1 In Scope

Registration: gender selection, first name, last name, email, password and confirm-password validation. The live Register page exposes these fields and marks the customer-identifying fields as required.

Login: returning-customer email/password authentication, Remember Me behavior, Forgot Password navigation, successful/unsuccessful authentication and session behavior.

Product discovery: home page, category navigation, Computers subcategories (Desktops, Notebooks, Accessories), Electronics subcategories (Camera, photo; Cell phones), and the other exposed top-level categories: Books, Apparel & Shoes, Digital downloads, Jewelry and Gift Cards.

Product search and product detail: search behavior, result relevance, product details, availability, quantity, price display, specifications, tags and related/recommended products.

Shopping cart: add products, quantity handling, update/remove behavior, empty-cart state, cart persistence across relevant navigation/session states, and checkout initiation.

Wishlist: add/remove product behavior, empty state, persistence for the applicable customer/session state, and movement from wishlist toward cart where supported.

Checkout journey: Address, Shipping, Payment, Confirm and Complete stages exposed by the cart flow; field validation, navigation, totals and order completion behavior.

Customer account: My Account, Orders and Addresses entry points exposed by the storefront.

Customer-service storefront functions that support the release journey: Search, Recently viewed products, Compare products list and New products.

UI validation and usability of the above customer journeys on supported desktop browsers, including layout, labels, validation messages, navigation and recoverability.

Basic security/input-validation testing of user-controlled fields using non-destructive test strings.

## 2.2 Out of Scope

Administrative/back-office functionality not exposed as part of the customer storefront release.

Direct testing of Tricentis/NopCommerce platform internals, database implementation, server code, deployment pipelines or infrastructure components unless a test defect requires technical investigation.

Real financial transactions, real payment instruments, or production payment-provider certification. Payment testing is limited to the application's exposed checkout/payment behavior and safe test data.

Third-party social media destinations linked from the footer (Facebook, Twitter, RSS, YouTube and Google+); only the presence and navigation target of the storefront link may be checked.

Content/editorial functions such as News and Blog are not release-critical for the defined shopping journey and are excluded from deep functional testing unless explicitly added to the release scope.

Performance/load/stress certification is not a release gate in this plan; targeted non-functional checks may be performed if capacity permits.

Penetration testing or destructive security assessment. Security testing in this plan is limited to safe input-validation and observable application behavior.

# 3. Test Objectives

Validate that critical customer-facing functions behave according to their intended business behavior and available acceptance criteria.

Detect functional, integration, validation, usability and regression defects before release approval.

Validate the complete high-value customer journey: browse/search → product detail → register/login → wishlist/cart → checkout → order completion.

Verify required-field, format, boundary, negative, duplicate and state-transition behavior using controlled test data.

Verify that cart, wishlist, account and checkout state remain consistent as the customer navigates through the application.

Establish browser-level confidence on the agreed test matrix and identify release-specific compatibility defects.

Provide traceable evidence through test cases, execution results, defect records, retest evidence and a final test summary.

Provide a clear release recommendation based on objective exit criteria rather than test-volume alone.

# 4. Test Strategy

## 4.1 Overall Approach

The strategy follows a risk-based, requirements-driven and customer-journey-oriented approach. Critical paths receive the highest execution priority. Testing begins with smoke validation, proceeds to functional and negative coverage, then regression and cross-browser verification, followed by defect retest and release assessment.

## 4.2 Testing Types

| Testing Type | Application of This Release | Priority |
| --- | --- | --- |
| Smoke Testing | Verify site availability and critical navigation: Register, Login, categories, product detail, cart and wishlist. | High |
| Functional Testing | Validate each in-scope function against expected behavior. | High |
| Negative Testing | Invalid, missing, malformed, duplicate and unsupported inputs. | High |
| Boundary Testing | Minimum/maximum lengths, quantity boundaries, empty values and extreme valid/invalid inputs. | High |
| Integration / Workflow Testing | Validate state transitions across account, product, cart, wishlist and checkout. | High |
| Regression Testing | Re-execute impacted and critical scenarios after fixes/build changes. | High |
| UI / Usability Testing | Labels, controls, validation messages, navigation, layout and recoverability. | Medium |
| Compatibility Testing | Current supported desktop browser combinations agreed with stakeholders. | Medium |
| Security Input Validation | Safe SQL/XSS-style strings and special-character handling; no destructive testing. | Medium |
| Accessibility Spot Checks | Keyboard navigation, labels, focus visibility and basic semantic usability on critical pages. | Medium |
| Performance Sanity | Basic responsiveness observation only; not a performance certification. | Low |

## 4.3 Test Design Techniques

Equivalence Partitioning for valid/invalid input classes.

Boundary Value Analysis for quantities, lengths and required fields.

Decision-table thinking for authentication and checkout outcomes.

State-transition testing for cart, wishlist, login session and checkout stages.

Pairwise/combination coverage for browser × workflow × data variations where practical.

Error guessing based on common e-commerce failure modes: stale cart state, duplicate items, invalid quantities, session loss, malformed inputs and navigation interruption.

Exploratory testing focused on high-risk workflows after scripted execution.

## 4.4 Tools and Execution

Web browsers: current Chrome and Edge as primary execution browsers; Firefox as a secondary compatibility browser when available.

Automation: Playwright may be used for repeatable regression of stable workflows; manual execution remains the authority for exploratory, usability and rapidly changing scenarios.

API validation: Postman may be used only where relevant service endpoints are available and authorized for the test environment.

Defect tracking: project-approved defect tracker with evidence, severity, reproducibility and environment details.

Test data: controlled data repository with unique accounts and reusable product/cart/wishlist combinations. The previously created master test-data workbook is the baseline data source for execution.

# 5. Test Environment and Test Data Plan

## 5.1 Environment

| Area | Planned Configuration / Requirement |
| --- | --- |
| Application | Tricentis Demo Web Shop – https://demowebshop.tricentis.com |
| Execution Mode | Web application over HTTPS; no local deployment assumed for this plan. |
| Primary Browser | Current stable Google Chrome |
| Secondary Browser | Current stable Microsoft Edge |
| Compatibility Browser | Current stable Mozilla Firefox, subject to availability |
| OS | Windows 11 desktop baseline; additional OS/browser combinations if stakeholder matrix requires them |
| Network | Stable corporate/home broadband with normal internet access; capture connectivity anomalies separately |
| Screen Baseline | Desktop viewport suitable for storefront validation; responsive spot checks at narrower widths |
| Automation | Playwright for stable repeatable regression where scripts are maintained |
| Defect Evidence | Screenshots/video, console/network evidence when useful, exact data ID and reproduction steps |

## 5.2 Test Data

Registration data: valid unique users, duplicate emails, blank fields, invalid formats, password mismatch and boundary values.

Login data: valid credentials, invalid password, unregistered email, blank credentials, whitespace/case variants and safe security-input strings.

Product data: actual storefront products such as 14.1-inch Laptop, Simple Computer and Build your own computer variants.

Cart data: single product, multiple quantity, multiple products, duplicate product, zero/negative/large quantities and empty-cart state.

Wishlist data: single/multiple products, duplicate-add attempt, remove, empty state and wishlist-to-cart flow where supported.

Checkout data: fictitious customer/address details aligned to the application's exposed Address, Shipping, Payment, Confirm and Complete stages.

Payment data: safe test-only values; never use real card or personally sensitive payment information.

All test accounts and transaction-like data must be uniquely identifiable, resettable where practical, and documented by Data ID.

# 6. Resource and Effort Estimate

| Role | Responsibility | Estimated Effort | Primary Output |
| --- | --- | --- | --- |
| QA Lead / Test Manager | Scope, strategy, risk, reviews, triage, reporting and release recommendation. | 6–8 person-days | Approved Test Plan, status reports, Test Summary |
| QA Functional Tester | Manual functional, negative, boundary, workflow and exploratory execution. | 8–10 person-days | Test execution and defects |
| QA Automation Engineer | Automate stable smoke/regression paths and maintain scripts. | 5–7 person-days | Automated regression suite |
| Developer / Fix Owner | Root-cause analysis, defect fixing and technical support. | As required; shared | Fixes and technical notes |
| Product/Business Stakeholder | Clarifications, acceptance review and UAT/sign-off. | 2–3 person-days | Requirement clarification and approval |

Planning assumption: one QA lead, one functional QA resource and one automation-capable QA resource are available during the execution window. Effort is indicative and should be re-baselined when the actual build, change list and stakeholder availability are confirmed.

# 7. Test Deliverables

| Phase | Deliverable | Owner | Approval / Consumer |
| --- | --- | --- | --- |
| Planning | Test Plan and Scope Baseline | QA Lead | Project Stakeholders |
| Planning | Requirement / Test Coverage Matrix | QA Lead / QA | QA + Business |
| Design | Functional Test Cases | QA | QA Lead |
| Design | Master Test Data Workbook | QA | QA Lead |
| Execution | Daily Test Execution / Status Report | QA Lead | Project Team |
| Execution | Defect Reports with Evidence | QA | Development / Product |
| Retest | Defect Retest Results | QA | QA Lead |
| Regression | Regression Execution Report | QA / Automation | QA Lead |
| Closure | Test Summary Report | QA Lead | Stakeholders |
| Closure | Release Recommendation / QA Sign-off | QA Lead | Release Authority |

# 8. Test Schedule and Milestones

The schedule below is a baseline planning schedule beginning 03 September 2026. It is intentionally structured around QA gates rather than assuming that all work is defect-free.

| Date | Milestone | Activities | Exit / Gate |
| --- | --- | --- | --- |
| 03 Sep 2026 | Test Plan & Scope Review | Confirm release scope, requirements, risk and environment. | Stakeholder review complete |
| 04 Sep 2026 | Test Design Complete | Finalize test cases, RTM and test data mapping. | QA Lead approval |
| 07 Sep 2026 | Environment & Smoke | Environment validation and critical-path smoke testing. | Build accepted for full execution |
| 08–09 Sep 2026 | Functional Cycle 1 | Registration, login, search, categories, product detail, cart and wishlist. | Major critical-path coverage executed |
| 10 Sep 2026 | Checkout / Workflow | Address, Shipping, Payment, Confirm and Complete flow; account/orders/addresses. | End-to-end workflow results available |
| 11 Sep 2026 | Negative / Boundary / Exploratory | Validation, boundary, state-transition and exploratory testing. | High-risk scenarios covered |
| 14 Sep 2026 | Regression Cycle | Retest fixes and execute impacted/critical regression across browsers. | Exit criteria assessed |
| 15 Sep 2026 | Final Defect Triage | Open-defect review, risk acceptance and remaining retest. | Release decision inputs finalized |
| 16 Sep 2026 | Test Closure | Prepare Test Summary and QA release recommendation. | QA sign-off / conditional sign-off / no-go |

# 9. Entry and Exit Criteria

## 9.1 Entry Criteria

Release candidate/build is deployed and accessible in the agreed test environment.

Scope, acceptance criteria and known changes are available to QA.

Critical test data is available and isolated from unrelated testing.

Application is sufficiently stable to execute smoke tests.

Defect tracking and communication channels are available.

Required browsers and test accounts are ready.

## 9.2 Exit Criteria

All planned High-priority test scenarios have been executed, or a documented risk-based exception has been approved.

No open Critical or Blocker defects remain without explicit release-owner acceptance.

Open High-severity defects are either fixed and retested or formally risk-accepted with documented impact.

All failed critical-path scenarios have been investigated and dispositioned.

Regression coverage for changed and business-critical functionality is complete.

Test results, defect metrics, residual risks and known limitations are documented in the Test Summary Report.

QA Lead provides a release recommendation based on evidence.

# 10. Risks and Mitigation Plan

| Risk | Impact | Likelihood | Mitigation / Contingency | Owner |
| --- | --- | --- | --- | --- |
| Demo environment changes without notice | High | Medium | Capture baseline behavior, record environment timestamp, rerun smoke after material changes. | QA Lead |
| Unstable application blocks execution | High | Medium | Use smoke gate; log environment blocker separately; prioritize independent test areas. | QA Lead / Dev |
| Test data collision or duplicate registration | Medium | High | Use unique email patterns and Data IDs; reset/recreate accounts as required. | QA |
| Checkout/payment behavior differs from assumptions | High | Medium | Validate only behavior actually exposed by the application; do not assume external gateway certification. | QA Lead |
| Late defect fixes reduce regression time | High | High | Risk-based regression; prioritize critical journeys and impacted modules. | QA Lead |
| Browser-specific defect | Medium | Medium | Run primary-browser smoke and targeted cross-browser regression for critical workflows. | QA |
| Requirements/acceptance ambiguity | High | Medium | Raise clarification questions before execution; document decisions in RTM/Test Plan. | QA Lead / Product |
| Automation instability due to UI changes | Medium | Medium | Keep smoke suite small and stable; manual fallback for release-critical paths. | Automation QA |
| Security test strings cause unintended behavior | High | Low | Use only non-destructive validation payloads in controlled fields; never perform destructive attacks. | QA Lead |
| Insufficient stakeholder availability for sign-off | Medium | Medium | Schedule review gates in advance and maintain decision log. | QA Lead |

# 11. Defect Management and Severity Policy

Defects will be logged with a reproducible title, environment, preconditions, exact steps, expected result, actual result, test/data IDs, evidence and impact. Severity and priority will be assigned using the project defect policy. For this release, QA will focus release decisions on business impact rather than defect count alone.

| Severity | Release Interpretation |
| --- | --- |
| Critical | Core storefront unusable, severe data/security issue, or release-blocking customer journey failure. No release without explicit executive risk acceptance. |
| High | Major business function fails or critical workflow is materially impaired. Must normally be fixed/retested before release. |
| Medium | Function works with limitation or workaround; disposition required before closure. |
| Low | Minor UI/content/usability issue with limited business impact; may be deferred with approval. |

# 12. Traceability and Coverage Control

Every requirement or user story in the release baseline will map to one or more test cases.

Each test case will reference controlled Test Data IDs from the master workbook where data is required.

Each failed test will link to a defect ID; each defect retest will link back to the originating test case.

Coverage will be reviewed by module and by critical customer journey, not solely by test-case count.

Any intentionally untested requirement will be documented with reason and risk disposition.

# 13. Review and Approval

The Test Plan is a controlled baseline. QA execution should begin only after the scope, environment assumptions, entry criteria and major risks have been reviewed. Any scope change after approval must be assessed for impact on coverage, effort, schedule and exit criteria.

| Role | Name | Decision | Date | Signature |
| --- | --- | --- | --- | --- |
| QA Lead |  | Approve / Reject |  |  |
| Product Owner / Business |  | Approve / Reject |  |  |
| Engineering Lead |  | Approve / Reject |  |  |
| Release Manager |  | Approve / Reject |  |  |

# 14. Assumptions and Constraints

This plan is based on the customer-facing behavior visible on the Demo Web Shop as of 02 September 2026.

The application is a demonstration storefront; therefore, release decisions are based on the defined test scope and observable behavior, not production-scale readiness.

No undocumented business rule is assumed. Where the application behavior and written requirement differ, the discrepancy will be raised for product-owner clarification.

Test data is fictitious and must not contain real customer, payment or confidential information.

The previously generated Demo Web Shop master test-data workbook is the controlled source for functional test data unless the QA Lead approves an update.

# 15. QA Release Recommendation Framework

At closure, the QA Lead will issue one of three recommendations:

GO – exit criteria met, no unacceptable residual risk, and critical customer journeys verified.

CONDITIONAL GO – remaining defects/limitations are documented, risk-accepted by the appropriate stakeholder, and do not materially compromise the intended release scope.

NO-GO – one or more release-blocking conditions remain, such as an unresolved critical defect, failed critical journey, insufficient evidence, or an unmitigated environment/data risk.

# 16. Source and Scope Basis

Scope was derived from direct inspection of the live Demo Web Shop storefront. The home page currently exposes Register, Log in, Shopping cart and Wishlist, the listed product categories/subcategories, customer-service links and account/order/address links. The Register page exposes gender, first name, last name, email, password and confirm-password fields. The Login page exposes returning-customer email/password, Remember Me and Forgot Password. The Cart page exposes the checkout stages Cart, Address, Shipping, Payment, Confirm and Complete. The Wishlist page exposes its empty state. The product detail page inspected for the 14.1-inch Laptop exposes availability, quantity, price, specifications, tags, reviews and related products.